Enterprise BPM Platform Implementation

December 22, 2025

fusionAIx

www.fusionaix.com

# Table of Contents

1. Executive Summary

2. Understanding of MTI’s Objectives and Context

3. Proposed Solution Overview (architecture, major components, key differentiators)

4. Implementation Approach and Methodology

5. Project Plan and Timelines, including major milestones

6. Proposed Team Structure, roles, and CVs of key personnel

7. Functional and Technical Compliance Matrix responding to the requirements in Sections 5 and 6

8. Assumptions, Dependencies, and Risks, with proposed mitigation strategies

9. Support and Maintenance Model, including SLAs

10. Commercial Proposal (licensing, implementation services, support, and any optional components)

# Company Overview

At fusionAIx, we believe that the future of digital transformation lies in the seamless blend of low-code platforms and artificial intelligence. Our core team brings together decades of implementation experience, domain expertise, and a passion for innovation. We partner with enterprises to reimagine processes, accelerate application delivery, and unlock new levels of efficiency. We help businesses scale smarter, faster, and with greater impact.

With a collaborative spirit and a commitment to excellence, our team transforms complex challenges into intelligent, practical solutions. fusionAIx is not just about technology—it's about empowering people, industries, and enterprises to thrive in a digital-first world.

We are proud to be officially recognized as a Great Place To Work® Certified Company for 2025–26, reflecting our commitment to a culture built on trust, innovation, and people-first values.

fusionAIx delivers tailored solutions that blend AI and automation to drive measurable results across industries. We are a niche Pega partner with 20+ successful Pega Constellation implementations across the globe. As Constellation migration experts, we focus on pattern-based development with Constellation, enabling faster project go-lives than traditional implementation approaches.

Our proven capabilities span three core technology platforms: Pega Constellation, Microsoft Power Platform, and ServiceNow. Through these platforms, we provide comprehensive services including Low Code/No Code development, Digital Process Transformation, and AI & Data solutions.

To accelerate time-to-value, fusionAIx offers proprietary accelerators and solution components including fxAgentSDK, fxAIStudio, fxMockUpToView, and fxSmartDCO. These tools enable rapid development, intelligent automation, and streamlined project delivery.

We support clients across diverse industries including Insurance, Banking & Finance, Government & Public Sector, Automotive & Fleet Management, and Travel & Tourism, combining platform expertise with structured knowledge transfer to help customers build sustainable, future-ready capabilities.

# Ministry of Trade and Industry (MTI)

## Business Process Management (BPM) Platform Implementation

### Proposal by fusionAIx

Date: 21 December 2025

## 1. Executive Summary

FusionAIx is pleased to submit this comprehensive proposal to the Ministry of Trade and Industry (MTI) for the supply, implementation, and support of an enterprise-grade Business Process Management (BPM) platform. Our proposed solution is designed to unify, automate, and optimize MTI’s core business processes—enabling the Ministry to deliver faster, more transparent, and citizen-centric services.

At fusionAIx, we believe that digital transformation succeeds when technology empowers people. Our approach combines a proven low-code BPM suite with intelligent automation, AI-driven insights, and a robust governance framework. The result is a platform that not only orchestrates MTI’s workflows but also continuously learns and improves over time.

### Our Proposal at a Glance

• Platform: Pega Constellation-based BPM suite, enterprise-grade, low-code, and model-driven.

• Scope: Unified BPM platform covering business licensing and renewals, incentives and grants, and trade facilitation processes.

• Capabilities:

• Dynamic case management with ad-hoc tasks, attachments, and notes.

• Straight-through and human-centric workflows.

• Centralized rules management with versioning and controlled deployment.

• Web-based, responsive user interfaces and self-service portals.

• SLA definition, monitoring, and automated escalations.

• Real-time dashboards and analytics.

• Delivery: End-to-end implementation including requirements gathering, process modeling, configuration, integration, testing, training, and change management.

• Support: Three years of post go-live support and maintenance, including patching, upgrades, and incident resolution under defined SLAs.

### Why fusionAIx

• Proven Expertise: Over 20 successful Pega Constellation implementations globally, including government and large enterprise clients.

• Accelerated Delivery: Proprietary accelerators such as fxSmartDCO, fxAgentSDK, and fxAIStudio reduce time-to-value by up to 40%.

• Certified Professionals: Our team includes certified Pega Lead System Architects, Business Architects, and Decisioning Consultants.

• Commitment to Quality: Great Place To Work® Certified (2025–26), reflecting our culture of excellence and innovation.

FusionAIx’s proposal ensures that MTI’s BPM transformation is not just a technology upgrade but a strategic enabler for operational excellence, policy agility, and citizen satisfaction.

## 2. Understanding of MTI’s Objectives and Context

We understand that MTI seeks to implement a unified BPM platform to orchestrate and manage its core business processes across departments and functions. The Ministry’s objectives are centered on improving service delivery, enhancing transparency, and enabling data-driven decision-making.

### Key Objectives

Process Unification and Standardization: MTI currently operates multiple process silos across licensing, grants, and trade facilitation. The new BPM platform must unify these processes under a single, configurable framework that supports both structured workflows and dynamic case management.

Operational Efficiency and Agility: The Ministry aims to reduce manual interventions, eliminate redundant steps, and enable straight-through processing wherever possible. The platform must support both automated and human-centric workflows, ensuring flexibility and control.

Enhanced Visibility and Governance: MTI requires real-time dashboards and reports to monitor case volumes, workload distribution, SLA performance, and process bottlenecks. Business users should be empowered to create their own reports and dashboards without IT dependency.

Citizen-Centric Service Delivery: The platform must provide responsive, web-based interfaces and self-service portals for external users, ensuring accessibility, transparency, and ease of use.

Compliance and Security: The solution must comply with national cybersecurity and data protection standards, support role-based access control, and maintain full audit logs of user actions and process changes.

Sustainability and Scalability: MTI’s BPM platform should be scalable to accommodate future processes and user growth, with a low-code configuration approach to minimize custom development and maintenance overhead.

### Contextual Understanding

MTI’s digital transformation journey is part of a broader government initiative to modernize public service delivery. The BPM platform will serve as a foundational layer for process automation, integration with existing systems (e.g., identity management, payment gateways, document repositories), and future AI-driven enhancements.

FusionAIx recognizes that MTI’s success depends on a partner who not only delivers technology but also understands the Ministry’s operational realities, governance structures, and change management needs. Our approach is therefore collaborative, transparent, and outcome-driven—ensuring that the platform aligns with MTI’s strategic vision and delivers measurable value.

## 3. Proposed Solution Overview

### 3.1 Solution Architecture

Our proposed solution is built on the Pega Constellation BPM Suite, an enterprise-grade, low-code platform designed for large-scale process automation and case management. The architecture is modular, scalable, and secure, supporting both on-premises and cloud deployments.

Key Architectural Components:

• Process Orchestration Layer: Manages end-to-end workflows, supporting both straight-through and human-centric processing.

• Case Management Engine: Enables dynamic case handling with ad-hoc tasks, attachments, notes, and contextual collaboration.

• Business Rules Engine: Centralized rules management for externalizing business logic, with versioning, testing, and controlled deployment.

• Integration Layer: REST APIs, message queues, and event-based integration for seamless connectivity with MTI’s existing systems.

• User Experience Layer: Web-based, responsive interfaces built using Pega Constellation’s design system, ensuring accessibility and consistency.

• Analytics and Reporting Layer: Real-time dashboards, SLA monitoring, and business intelligence capabilities.

• Security and Compliance Layer: Role-based access control, audit logging, and compliance with national cybersecurity standards.

### 3.2 Key Differentiators

Low-Code, Model-Driven Development: Enables rapid configuration and deployment of new processes without extensive coding, reducing time-to-market and total cost of ownership.

AI-Enhanced Automation: Integration with fusionAIx’s proprietary fxAIStudio enables predictive analytics, intelligent routing, and anomaly detection.

Accelerators for Rapid Delivery:

• fxSmartDCO: Streamlines requirements gathering and process modeling through collaborative workshops.

• fxAgentSDK: Provides reusable components for case management and integration.

• fxMockUpToView: Converts UI mockups into functional views, accelerating design cycles.

Proven Scalability and Reliability: The platform supports thousands of concurrent users and millions of transactions, with built-in high availability and disaster recovery options.

Government-Grade Security: Compliance with ISO 27001, OWASP, and local data protection regulations, ensuring secure handling of sensitive information.

### 3.3 Functional Capabilities

• Case Management: Dynamic case creation, ad-hoc tasking, document management, and collaboration.

• Workflow Automation: Straight-through processing for routine tasks; human-centric workflows for approvals and exceptions.

• Rules Management: Centralized repository for business rules, with version control and testing environments.

• SLA Management: Definition, monitoring, and automated escalation of SLAs per process and case type.

• Reporting and Dashboards: Real-time visibility into performance metrics, workload distribution, and process bottlenecks.

• User Experience: Responsive web interfaces, guided steps, contextual help, and self-service portals.

## 4. Implementation Approach and Methodology

FusionAIx follows a phased, agile implementation methodology that ensures rapid delivery, stakeholder alignment, and continuous improvement.

### 4.1 Phase 1: Discovery and Requirements Gathering

• Conduct collaborative workshops using fxSmartDCO to capture business requirements and process flows.

• Engage MTI stakeholders to refine process definitions, SLAs, and reporting needs.

• Document functional and technical specifications for approval.

### 4.2 Phase 2: Solution Design

• Develop process models, case types, and data structures using Pega’s model-driven tools.

• Define integration points with MTI’s systems (e.g., identity management, document management, payment gateways).

• Design user interfaces and portals using fxMockUpToView for rapid prototyping.

### 4.3 Phase 3: Configuration and Development

• Configure workflows, rules, and UI components using low-code tools.

• Implement integrations via REST APIs and message queues.

• Develop dashboards and reports for operational monitoring.

### 4.4 Phase 4: Testing and Quality Assurance

• Conduct unit, system, integration, and user acceptance testing.

• Validate performance, security, and compliance requirements.

• Use automated testing frameworks for regression and load testing.

### 4.5 Phase 5: Training and Change Management

• Deliver comprehensive training for system administrators, business power users, and end users.

• Provide training materials, user guides, and e-learning modules.

• Support MTI’s change management initiatives through communication and adoption programs.

### 4.6 Phase 6: Go-Live and Transition

• Execute cutover plan and migrate data.

• Provide hypercare support during stabilization period.

• Transition to steady-state support under defined SLAs.

### 4.7 Phase 7: Continuous Improvement

• Conduct post-implementation reviews and performance assessments.

• Identify opportunities for process optimization and automation.

• Implement enhancements through agile sprints.

## 5. Project Plan and Timelines

| Phase | Key Activities | Duration | Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Discovery & Requirements | 4 weeks | Requirements document, process inventory |
| Phase 2 | Design | 6 weeks | Solution design, integration specifications |
| Phase 3 | Configuration & Development | 12 weeks | Configured BPM solution, integrations |
| Phase 4 | Testing | 6 weeks | Test reports, UAT sign-off |
| Phase 5 | Training & Change Management | 4 weeks | Training materials, user guides |
| Phase 6 | Go-Live & Transition | 2 weeks | Production deployment, hypercare support |
| Phase 7 | Continuous Improvement | Ongoing | Enhancement backlog, performance reports |

Total Estimated Duration: 34 weeks (approx. 8 months)

Major milestones include:

• Week 4: Requirements sign-off

• Week 10: Design approval

• Week 22: Configuration completion

• Week 28: UAT completion

• Week 30: Go-live

• Week 34: Transition to support

## 6. Proposed Team Structure

FusionAIx proposes a dedicated, experienced team for MTI’s BPM implementation.

| Role | Responsibilities | Key Personnel |
| --- | --- | --- |
| Program Manager | Overall project governance, stakeholder management | [To be provided] |
| Solution Architect | Solution design, architecture, and integration | [To be provided] |
| Lead System Architect | Pega configuration, technical leadership | [To be provided] |
| Business Architect | Process modeling, requirements management | [To be provided] |
| Integration Specialist | API and system integration | [To be provided] |
| QA Lead | Testing strategy and execution | [To be provided] |
| Training Lead | Training delivery and materials | [To be provided] |
| Support Lead | Post go-live support and SLA management | [To be provided] |

Note: Detailed CVs of key personnel will be provided in the final submission.

## 7. Functional and Technical Compliance Matrix

| ID | Requirement | Compliance | Response / How We Meet It |
| --- | --- | --- | --- |
| 5.1.a | Straight-through + human-centric workflows | Compliant | Workflow engine supports automated steps (validations, integrations, rules) and human tasks (review/approve) in one end-to-end process. |
| 5.1.b | Dynamic case management | Compliant | Case types support ad-hoc tasks, attachments, notes, and collaboration. |
| 5.1.c | Centralized rules management | Compliant | Business rules externalized from code, versioned, tested, and deployed via governance workflows. |
| 5.1.d | Web-based, responsive UI | Compliant | Built using Pega Constellation design system, accessible via standard browsers. |
| 5.1.e | SLA definition and monitoring | Compliant | SLAs defined per process/case type, with automated escalations and notifications. |
| 5.1.f | Integration mechanisms | Compliant | REST APIs, message queues, and event-based integration supported. |
| 5.1.g | Role-based access control | Compliant | Fine-grained permissions and full audit logging implemented. |
| 5.1.h | Reporting and dashboards | Compliant | Real-time dashboards for case volumes, workload, and SLA performance. |
| 5.1.i | Training and change management | Compliant | Comprehensive training and change management support provided. |
| 5.1.j | Support and maintenance | Compliant | 3-year post go-live support with defined SLAs. |

## 8. Assumptions, Dependencies, and Risks

### Assumptions

• MTI will provide timely access to stakeholders and existing systems.

• Required infrastructure (servers, network, security) will be provisioned by MTI.

• MTI will designate process owners for each functional area.

### Dependencies

• Integration with MTI’s identity management and document management systems.

• Availability of test data and environments.

• Timely feedback during UAT and design reviews.

### Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Delays in requirements finalization | Medium | Conduct structured DCO workshops to accelerate consensus. |
| Integration complexity | High | Early technical assessment and use of fxAgentSDK for standardized integration. |
| User adoption challenges | Medium | Comprehensive training and change management program. |
| Scope creep | Medium | Strict change control process and governance. |

## 9. Support and Maintenance Model

FusionAIx will provide three (3) years of post go-live support and maintenance, covering incident management, patching, upgrades, and performance optimization.

### Support Tiers

• L1 (Helpdesk): User queries, access issues, minor fixes.

• L2 (Application Support): Configuration issues, workflow errors, portal issues.

• L3 (Engineering/Product): Complex defects, integrations, performance tuning, upgrades.

### SLA Targets

| Severity | Response Time | Resolution Time |
| --- | --- | --- |
| Sev 1 (Critical) | 1 hour | 4 hours |
| Sev 2 (High) | 2 hours | 8 hours |
| Sev 3 (Medium) | 4 hours | 24 hours |
| Sev 4 (Low) | 8 hours | 48 hours |

### Escalation and Governance

• Incident Manager assigned for Sev 1/2 issues.

• Escalation ladder: Support Lead → Program Manager → Executive Sponsor.

• Monthly service reviews covering SLA performance, root causes, and continuous improvement actions.

## 10. Commercial Proposal

FusionAIx will provide a detailed commercial proposal in the final submission package, including a 5-year Total Cost of Ownership (TCO) view.

### Cost Components

Licensing:

• Enterprise BPM platform licenses for internal and external users.

• Portal usage model for citizen-facing services.

Implementation Services:

• Discovery, design, configuration, integration, testing, and training.

Support and Maintenance:

• Three years of post go-live support, including patches and upgrades.

Optional Components:

• Advanced analytics and AI-assisted features.

• Additional environments (e.g., DR, staging).

Note: Detailed pricing, payment milestones, and commercial terms will be provided in the final submission as per MTI’s tender instructions.

FusionAIx appreciates the opportunity to partner with the Ministry of Trade and Industry in this transformative initiative. Our proposal combines proven technology, deep expertise, and a commitment to excellence—ensuring that MTI’s BPM platform becomes a cornerstone of efficient, transparent, and citizen-focused governance.